AI Interview Answer Evaluator

Implementation Plan — Streamlit Version

Version 1.2 — Streamlit frontend architecture

# Development Strategy

Build a vertical slice first: authentication → topic → custom question → text/voice answer → transcription if needed → evaluation → history. Keep Streamlit focused on UI and FastAPI focused on backend/business logic.

# Phase Plan

Phase 1 — Repository, environment, Streamlit/FastAPI skeleton, database.

Phase 2 — Registration, login, session handling, protected Streamlit navigation.

Phase 3 — Topics, suggested questions, custom question UI.

Phase 4 — Text answer workflow.

Phase 5 — Speech-to-Text recording and transcript review.

Phase 6 — Question analyzer and dynamic rubric builder.

Phase 7 — Embedding-based concept coverage.

Phase 8 — Scoring, feedback, benchmark evaluation.

Phase 9 — History, attempt details, progress dashboard.

Phase 10 — Testing, security, UI polish, deployment.

# Recommended Project Structure

app.py — Streamlit entry point.

pages/ — Streamlit pages if multipage architecture is used.

components/ — reusable Streamlit UI components.

services/api_client.py — FastAPI client.

services/auth.py — authentication/session handling.

backend/main.py — FastAPI entry point.

backend/routes/ — API routes.

backend/services/ — evaluation, STT, history services.

ml/ — NLP/evaluation modules.

database/ — models and database access.

tests/ — unit and API tests.

config/ — environment/configuration.

# First Development Sprint

Create Git repository and folder structure.

Create Streamlit application.

Create FastAPI backend.

Set up PostgreSQL.

Implement registration/login.

Create protected Streamlit dashboard.

Create topics and suggested questions.

Build Practice page with custom question input.

Implement Text Answer mode.

Define API contracts before integrating the evaluator.

# Speech-to-Text Sprint

Select Whisper or another STT provider.

Implement audio recording/input in Streamlit.

Implement FastAPI transcription endpoint.

Display processing state.

Display editable transcript.

Implement re-record flow.

Connect transcript to common evaluator.

Test microphone denial, no speech, long recordings, invalid audio, and STT failure.

# ML/NLP Development Order

Create a manually labelled benchmark across ML, DL, NLP, Python, SQL, and GenAI.

Build keyword/concept baseline.

Build sentence-embedding semantic matching.

Compare approaches using precision, recall, and F1 for concept coverage.

Add dynamic question-specific rubrics.

Add technical correctness checks.

Calibrate score weights.

Add feedback generation after scoring is stable.

# Testing

Unit-test scoring, preprocessing, and STT handling.

API-test authentication and authorization.

Test custom questions not present in the database.

Test excellent, partial, vague, and technically incorrect answers.

Test voice transcription errors and corrections.

Test user data isolation.

Test Streamlit state transitions.

Evaluate every evaluator version on a fixed benchmark.

# Definition of Done for V1

Login is mandatory for personalized functionality.

Topic can be selected.

Suggested and arbitrary custom questions are supported.

Text and voice answers are supported.

Voice answers are transcribed and editable before evaluation.

Answer receives explainable scoring.

Attempt is saved automatically.

History is available to the authenticated user.

Evaluator has documented metrics.

STT failures are handled gracefully.

Streamlit frontend and FastAPI backend are deployed.

README documents architecture, setup, evaluation, limitations, and screenshots.

# V2

Speaking pace analysis.

Filler-word detection.

Pronunciation scoring.

Voice confidence/emotion analysis.

Adaptive difficulty.

AI-generated follow-up questions.

Full interview simulation.

Video interview analysis.

Optional React frontend if a richer production UI is later required.